Robotic Lamp Arm Project

Vision & Object Localisation — Role Task Outline

Based on SO-100 Framework  |  Prepared for Planning & Portfolio Documentation

# Role Overview

This document outlines the tasks and responsibilities for the Vision & Object Localisation role within the Robotic Lamp Arm project. The core function of this role is to provide the arm control system with accurate, real-time 3D spatial information about the target lamp — enabling the robotic arm to precisely position and aim the light source.

## Key Responsibilities

- Camera calibration and spatial mapping using OpenCV and ArUco markers

- Building and maintaining the object localisation pipeline

- Providing a reliable interface between vision outputs and the IK controller (lerobot/SO-100)

- (Phase 2) Extending the pipeline to support gesture-based or autonomous control

# Phase 1 — Prototyping & Calibration (Minimum Goal)

The primary objective is to establish a robust, calibrated vision pipeline that accurately detects the lamp's position in 3D space (including altitude) using ArUco markers. All Phase 1 tasks are required deliverables.

| # | Task | Description | Tools / Technologies |
| --- | --- | --- | --- |
| 1 | Camera Setup & Calibration | Set up camera hardware, perform intrinsic calibration, correct for lens distortion | OpenCV, Python |
| 2 | ArUco Marker Detection | Detect and decode ArUco markers in real-time frames; compute pose for each marker | OpenCV ArUco, Python |
| 3 | Spatial Mapping & Coordinate Transform | Convert 2D marker detections to 3D world coordinates; compute XYZ position including altitude (Z-height) of the lamp/light source | OpenCV, NumPy |
| 4 | Object Localization Pipeline | Build end-to-end pipeline to reliably output the 3D location of the target object to the arm control system | Python, OpenCV |
| 5 | Integration with IK Controller | Interface vision output (target coordinates) with the lerobot/SO-100 IK control module; define a shared data contract | lerobot, Python |
| 6 | Testing & Validation | Validate spatial accuracy of detections, measure error margins, document calibration reproducibility | Python, OpenCV, NumPy |

## Phase 1 — Notes & Acceptance Criteria

- Position accuracy: Accuracy target:

- XY position error should be within an acceptable tolerance for IK targeting (to be agreed with arm team)

- Z (altitude) measurement must be reliable across the operational height range of the lamp

- Calibration must be reproducible — documented procedure so any team member can re-run it

- Vision output must be delivered to the IK module in an agreed format (data contract to be defined jointly with arm team)

# Phase 2 — Stretch Goals (Optional Extensions)

If Phase 1 is completed successfully, Phase 2 extends the vision system toward more dynamic and intelligent control. Two paths are available; either or both may be pursued depending on project timeline.

| # | Task | Description | Tools / Technologies |
| --- | --- | --- | --- |
| 1 | Real-Time Pose Estimation | Implement skeleton/hand pose estimation to track gestures in real-time | MediaPipe / OpenPose |
| 2 | Gesture Recognition Module | Classify gestures to intent (e.g., point = aim lamp, wave = toggle); define gesture vocabulary | MediaPipe, Python |
| 3 | Dynamic Target Aiming | Continuously stream updated target position from vision to arm for dynamic gesture-based aiming | Python, lerobot |
| 4 | ACT Data Collection Support | If pursuing autonomous policy: capture annotated vision frames/object positions as training data for ACT model | Python, OpenCV, ACT |

## Phase 2A — Gesture Control Path

- Implement real-time hand/body pose estimation to detect pointing gestures

- Map recognised gestures to arm control commands (orientation, aim target)

- Ensure latency is low enough for a responsive user experience

## Phase 2B — Autonomous Policy Path (ACT)

- Collect annotated vision + position data during manual operation to build a training set

- Provide visual observation inputs compatible with the Action Chunk Transformer (ACT) model

- Coordinate with the arm/policy team on the required data format and observation space

# Technology Stack

- OpenCV — camera calibration, ArUco detection, image processing

- Python — primary development language across all vision modules

- MediaPipe / OpenPose — pose and gesture estimation (Phase 2A)

- lerobot framework — integration interface with SO-100 arm controller

- NumPy — coordinate transformations and geometric calculations

# Documentation & Portfolio Notes

This task breakdown can be used directly for:

- Sprint/project planning and progress tracking

- End-of-project write-up and technical report

- Portfolio entry — demonstrating computer vision, spatial computing, and robotics integration skills

Recommended artefacts to capture during the project: calibration procedure document, pipeline architecture diagram, accuracy test results, and short demo videos of Phase 1 and Phase 2 functionality.